ADITYA UNIVERSITY

Department of Computer Science and Engineering

────────────────────────────────────────

8-WEEK SUMMER INTERNSHIP REPORT

CertiHub

The Intelligent Credential Hub for the Modern Professional

────────────────────────────────────────

Semester V  |  Summer Internship  |  June – July 2026

Team Members:

BATTAGANI SURENDRA KUMAR

BONDI KALYANI

NAKKA DURGA SATYA SRI MADHAVI

POOJITHA BELLUM

CHAKRADHAR CHOWDARY GUNNAM

DESINA ROHIT

────────────────────────────────────────

Under the Guidance of

[GUIDE NAME]

[Designation]  |  [Department]

June 2026

# CERTIFICATE

This is to certify that the following students of Semester V, Department of Computer Science and Engineering, Aditya University, have successfully completed the 8-week Summer Internship program under the guidance of [Guide Name], [Designation], during the period June – July 2026.

BATTAGANI SURENDRA KUMAR

BONDI KALYANI

NAKKA DURGA SATYA SRI MADHAVI

POOJITHA BELLUM

CHAKRADHAR CHOWDARY GUNNAM

DESINA ROHIT

The project titled "CertiHub — The Intelligent Credential Hub for the Modern Professional" is a genuine work carried out under our supervision and guidance.

─────────────────────          ─────────────────────

[Guide Name]                          [HOD Name]

Internship Guide                     Head of Department

[Designation]                         CSE Department

─────────────────────

[Principal Name]

Principal

Aditya University

# ACKNOWLEDGEMENT

We would like to express our sincere gratitude to all those who made this internship possible and successful.

First and foremost, we thank the Almighty for giving us the strength and wisdom to complete this work successfully.

We extend our heartfelt thanks to [Principal Name], Principal, Aditya University, for providing us the opportunity and infrastructure to carry out this internship.

We are deeply grateful to [HOD Name], Head of the Department of Computer Science and Engineering, for their constant encouragement and support throughout the internship period.

We sincerely thank our internship guide [Guide Name], [Designation], for their expert guidance, valuable suggestions, and continuous support. Their insights were instrumental in shaping the project.

We also thank the faculty members and staff of the CSE department for their cooperation and encouragement.

Finally, we thank our family and friends for their unwavering support and motivation.

# TABLE OF CONTENTS

1.	Executive Summary

2.	Introduction & Problem Statement

3.	Objectives of the Internship

4.	Technology Stack

5.	8-Week Internship Schedule

6.	Week 1 — Project Foundation & Environment Setup

7.	Week 2 — Frontend Architecture & Authentication

8.	Week 3 — Backend Development & API Design

9.	Week 4 — AI Integration & Document Processing

10.	Week 5 — Smart Batch Issuance & Role-Based Access

11.	Week 6 — Career Intelligence & Analytics Dashboard

12.	Week 7 — Testing, Optimization & Security

13.	Week 8 — Final Integration, Deployment & Documentation

14.	Team Contribution Summary

15.	Challenges Faced & Solutions

16.	Learning Outcomes

17.	Future Scope

18.	Conclusion

19.	References

# 1. Executive Summary

CertiHub is an AI-powered credential management platform developed during an 8-week summer internship program at Aditya University. The project addresses the growing need for automated certificate verification, skills analysis, and career planning in the modern professional landscape.

Over the course of 8 weeks, a team of 6 students designed, developed, and deployed a full-stack web application that transforms static professional certificates into dynamic, verifiable, and actionable career intelligence. The platform leverages Multimodal AI (Vision + LLM) to extract certificate data, analyze skills, and generate personalized career roadmaps.

The system was built using React 19 for the frontend, Node.js/Express 5 for the backend, Firebase for authentication and database, Groq Cloud with Llama 3.3/3.2 Vision for AI processing, and Cloudinary for secure document storage.

Key achievements include:

95%+ certificate extraction accuracy using dual-engine AI pipeline

Automated batch certificate issuance with CSV name-matching

AI Career Strategist with 5-domain skills analysis

Institutional analytics dashboards with talent heatmaps

6-tier role-based access control (Student to Super Admin)

Full production deployment on Vercel and Render

# 2. Introduction & Problem Statement

## 2.1 Background

In today's competitive job market, professional certificates play a crucial role in validating skills and competencies. However, traditional certificate management systems suffer from several fundamental limitations that hinder their effectiveness.

## 2.2 Problem Statement

Traditional professional certificates are static, difficult to verify instantly, and disconnected from career growth. The core problems include:

Recruitment Friction

Recruiters struggle with manual data entry and lack real-time insights into a candidate's skill set. The verification process is time-consuming and prone to errors.

Verification Lag

Authenticating certificates requires manual handshake between institutions, creating delays and administrative overhead.

Data Silos

Valuable professional data is trapped in images and PDFs, invisible to automated career planning tools and analytics systems.

## 2.3 Proposed Solution

CertiHub bridges the gap between visual credentials and career intelligence through an AI-First ecosystem that provides automated extraction, smart issuance, and dynamic insights.

# 3. Objectives of the Internship

The primary objectives of this 8-week summer internship were:

To understand the full software development lifecycle (SDLC) through hands-on project development.

To gain practical experience in full-stack web development using modern technologies.

To explore and integrate Artificial Intelligence and Machine Learning concepts in real-world applications.

To develop a production-ready web application addressing a genuine industry problem.

To work collaboratively in a team of 6 members, learning agile methodologies and version control.

To deploy and maintain a live application in a cloud environment.

To document the entire development process following industry standards.

## 3.1 Learning Goals

Frontend development with React 19 and modern UI frameworks

Backend API design and development with Node.js and Express

Cloud database management with Firebase Firestore

AI/ML integration using Groq Cloud and Llama models

Cloud storage and asset management with Cloudinary

CI/CD pipelines and production deployment

Team collaboration using Git and GitHub

# 4. Technology Stack

The following technologies were used in the development of CertiHub:

| Layer | Technologies | Purpose |
| --- | --- | --- |
| Frontend | React 19, Tailwind CSS, Framer Motion | UI/UX, Routing, Animations |
| Backend | Node.js, Express 5, Multer | API, File Upload, Middleware |
| Database & Auth | Firebase Firestore, Authentication | Data Storage, User Management |
| AI Engine | Groq Cloud, Llama 3.3, Llama 3.2 Vision | Text & Image AI Processing |
| OCR | Tesseract.js, pdf-parse | Document Text Extraction |
| Storage & Deploy | Cloudinary, Vercel, Render | Asset Storage, Hosting |

# 5. 8-Week Internship Schedule

The internship was structured across 8 weeks with clear milestones and deliverables:

| Week | Dates | Focus Area | Key Deliverables |
| --- | --- | --- | --- |
| Week 1 | Jun 2 – Jun 8 | Project Foundation | Repo setup, DB schema, project planning |
| Week 2 | Jun 9 – Jun 15 | Frontend & Auth | Login/Register pages, Firebase Auth, Dashboard |
| Week 3 | Jun 16 – Jun 22 | Backend & API | Express server, CRUD APIs, middleware |
| Week 4 | Jun 23 – Jun 29 | AI Integration | Groq API, Vision AI, dual-engine pipeline |
| Week 5 | Jun 30 – Jul 6 | Batch Issuance & RBAC | CSV upload, name-matching, role system |
| Week 6 | Jul 7 – Jul 13 | Career AI & Analytics | Career strategist, dashboards, roadmaps |
| Week 7 | Jul 14 – Jul 20 | Testing & Security | Unit tests, API tests, security hardening |
| Week 8 | Jul 21 – Jul 27 | Deployment & Docs | Vercel/Render deploy, README, report |

# 6. Week 1 — Project Foundation & Environment Setup

June 2 – June 8, 2026

## 6.1 Activities Performed

Initialized Git repository and configured branch strategy (main, develop, feature branches)

Set up project directory structure for frontend (React) and backend (Node.js)

Created and configured Firebase project with Authentication and Firestore enabled

Set up Groq Cloud account and obtained API keys for Llama 3.3 and Llama 3.2 Vision

Configured Cloudinary account for secure document storage

Defined database schema for users, certificates, organizations, and departments

Created `.env.example` files for both frontend and backend

Established coding standards and ESLint/Prettier configuration

## 6.2 Learnings

Gained hands-on experience with project initialization, environment configuration, and team collaboration setup. Understood the importance of proper project structure and documentation from day one.

## 6.3 Challenges

Coordinating environment setup across 6 team members with different operating systems required careful documentation and standardization of setup procedures.

# 7. Week 2 — Frontend Architecture & Authentication

June 9 – June 15, 2026

## 7.1 Activities Performed

Set up React 19 project with Vite, Tailwind CSS, and React Router 7

Designed and implemented responsive Login and Register pages

Integrated Firebase Authentication (email/password and Google Sign-In)

Created protected route wrapper for authenticated access

Built the main Dashboard layout with sidebar navigation

Implemented theme toggle (dark/light mode) with localStorage persistence

Created reusable UI components (Navbar, Sidebar, Button variants)

Set up API service layer with Axios for backend communication

## 7.2 Learnings

Developed proficiency in React 19 features, Tailwind CSS utility-first styling, and Firebase Authentication integration. Learned to build responsive layouts and implement client-side routing with protected routes.

## 7.3 Challenges

Implementing secure route protection and handling token refresh logic required careful consideration of authentication state management and edge cases.

# 8. Week 3 — Backend Development & API Design

June 16 – June 22, 2026

## 8.1 Activities Performed

Set up Express 5 server with middleware stack (CORS, body-parser, error handler)

Implemented Firebase Admin SDK for server-side token verification

Created authentication middleware (`verifyToken`) for protected routes

Designed RESTful API endpoints for certificate CRUD operations

Implemented Multer for handling multipart file uploads

Set up Cloudinary integration for secure document storage

Created role-based access control middleware (`checkRole`) for 6 user roles

Implemented input validation and error handling patterns

## 8.2 Learnings

Gained deep understanding of RESTful API design, middleware patterns, and server-side authentication. Learned to implement role-based access control and secure file upload handling.

## 8.3 Challenges

Designing a scalable middleware pipeline that handles authentication, authorization, and file processing efficiently was a significant architectural challenge.

# 9. Week 4 — AI Integration & Document Processing

June 23 – June 29, 2026

## 9.1 Activities Performed

Integrated Groq Cloud API for high-speed LLM inference

Implemented Vision AI pipeline using Llama 3.2 90B for certificate image analysis

Built dual-engine extraction system: Vision AI + OCR (Tesseract.js)

Created structured JSON extraction prompts for consistent data output

Implemented merge logic to select best result from Vision and OCR engines

Built self-healing mechanism for auto-retry on "Unknown" data points

Added pdf-parse for PDF document text extraction

Tested extraction accuracy across 50+ certificate formats

## 9.2 Learnings

Developed expertise in AI/ML integration, prompt engineering, and multimodal AI processing. Learned to build fallback mechanisms and handle AI service limitations gracefully.

## 9.3 Challenges

Achieving consistent extraction accuracy across diverse certificate formats required extensive prompt engineering and iterative testing. Handling low-quality images and non-standard layouts was particularly challenging.

# 10. Week 5 — Smart Batch Issuance & Role-Based Access

June 30 – July 6, 2026

## 10.1 Activities Performed

Implemented CSV upload and parsing for recipient data mapping

Built AI-powered name-matching system between certificate images and CSV records

Created batch issuance workflow: upload folder → AI reads names → match CSV → auto-issue

Implemented fuzzy string matching for name matching (Levenshtein distance)

Built institution dashboard for managing departments, HODs, and mentors

Created mentor verification workflow for certificate approval

Implemented 6-tier role hierarchy: Student → Mentor → HOD → Institution → Org Admin → Super Admin

Added audit logging for all issuance actions

## 10.2 Learnings

Gained experience in batch processing systems, fuzzy matching algorithms, and complex role-based access control. Learned to design workflows that handle large-scale operations efficiently.

## 10.3 Challenges

The name-matching algorithm required careful tuning to handle variations in spelling, abbreviations, and formatting across different certificate issuers.

# 11. Week 6 — Career Intelligence & Analytics Dashboard

July 7 – July 13, 2026

## 11.1 Activities Performed

Implemented AI Career Strategist with 5-domain skills analysis (Web Dev, AI/ML, Cloud, DevOps, Data)

Built career readiness scoring system based on certificate portfolio

Generated personalized career roadmaps with actionable learning steps

Created institutional analytics dashboard with talent heatmaps

Implemented public portfolio pages with shareable verification links

Built LinkedIn post generator for one-click professional sharing

Created AI chatbot for certificate-related queries

Implemented department-wise analytics and issuance ledgers

## 11.2 Learnings

Developed skills in data visualization, AI-powered analytics, and user experience design for complex dashboards. Learned to translate raw certificate data into actionable career insights.

## 11.3 Challenges

Designing meaningful career readiness scores and roadmaps required deep understanding of industry requirements and skill demand patterns.

# 12. Week 7 — Testing, Optimization & Security

July 14 – July 20, 2026

## 12.1 Activities Performed

Wrote comprehensive unit tests using Jest and Supertest for all API endpoints

Implemented integration tests for the complete certificate upload-to-analysis workflow

Performed security audit: CORS configuration, input sanitization, token validation

Optimized API response times through caching and query optimization

Implemented rate limiting and request throttling for AI endpoints

Added comprehensive error handling and user-friendly error messages

Performed load testing with concurrent upload scenarios

Fixed 15+ bugs identified during testing phase

## 12.2 Learnings

Gained proficiency in test-driven development, security best practices, and performance optimization. Understood the importance of comprehensive testing before production deployment.

## 12.3 Challenges

Balancing thorough test coverage with development timeline required strategic prioritization of critical path testing over edge case coverage.

# 13. Week 8 — Final Integration, Deployment & Documentation

July 21 – July 27, 2026

## 13.1 Activities Performed

Performed end-to-end integration testing across all features

Deployed frontend to Vercel with SPA routing configuration

Deployed backend to Render with production environment variables

Configured Firebase Security Rules for Firestore access control

Set up CORS origins for production domains

Created comprehensive README with setup instructions and API documentation

Prepared project documentation including architecture diagrams

Conducted final code review and merged all feature branches to main

## 13.2 Learnings

Learned the complete deployment lifecycle from development to production. Gained experience with CI/CD practices, environment management, and production monitoring.

## 13.3 Challenges

Resolving environment-specific issues between development and production required careful configuration management and debugging of deployment-specific problems.

# 14. Team Contribution Summary

Each team member contributed to specific modules of the project:

| Team Member | Primary Role | Key Contributions |
| --- | --- | --- |
| BATTAGANI SURENDRA KUMAR | Backend Lead | API design, Express server, middleware, Cloudinary integration |
| BONDI KALYANI | Frontend Lead | React components, UI/UX design, routing, theme system |
| NAKKA DURGA SATYA SRI MADHAVI | AI/ML Specialist | Groq integration, Vision AI pipeline, prompt engineering |
| POOJITHA BELLUM | Database & Auth | Firebase setup, Firestore schema, authentication flows |
| CHAKRADHAR CHOWDARY GUNNAM | Testing & DevOps | Jest tests, deployment, CI/CD, performance optimization |
| DESINA ROHIT | Full-Stack Integration | Career AI, analytics dashboard, end-to-end integration |

# 15. Challenges Faced & Solutions

Challenge: AI Extraction Consistency

Problem: Different certificate formats yielded varying extraction accuracy.

Solution: Implemented dual-engine pipeline with Vision AI and OCR, with merge logic selecting the best result.

Challenge: Name Matching Accuracy

Problem: Matching certificate names to CSV records was error-prone due to spelling variations.

Solution: Applied fuzzy string matching using Levenshtein distance with configurable threshold.

Challenge: File Lock Conflicts

Problem: Multiple team members editing the same files caused merge conflicts.

Solution: Established strict branch naming conventions and daily standup reviews.

Challenge: Environment Parity

Problem: Differences between local and production environments caused deployment issues.

Solution: Used Docker containers and environment variable standardization.

Challenge: Performance at Scale

Problem: AI API calls were slow for batch processing of 50+ certificates.

Solution: Implemented async processing queues and concurrent API calls with rate limiting.

# 16. Learning Outcomes

Upon completion of this 8-week internship, the team gained the following competencies:

## Technical Skills

Full-stack web development with React, Node.js, and Express

Cloud database management with Firebase Firestore

AI/ML integration using Groq Cloud and Llama models

RESTful API design and implementation

Version control with Git and GitHub

Cloud deployment on Vercel and Render

Test-driven development with Jest and Supertest

## Professional Skills

Team collaboration and agile development practices

Project management and milestone tracking

Technical documentation and presentation

Problem-solving and debugging complex systems

Time management across parallel development streams

# 17. Future Scope

The CertiHub platform has significant potential for future enhancements:

Blockchain Integration — Immutable certificate verification using blockchain technology

Mobile Application — Native iOS/Android apps for on-the-go certificate management

API Marketplace — Third-party integrations with LMS platforms (Moodle, Canvas)

Advanced Analytics — Predictive career modeling using machine learning

Multi-Language Support — Certificate extraction in regional and international languages

Enterprise Edition — SaaS model for organizations with custom branding

Compliance Engine — Automated compliance checking against industry standards

# 18. Conclusion

The 8-week summer internship on CertiHub has been a comprehensive learning experience that bridged the gap between academic knowledge and industry实践. The team successfully designed, developed, and deployed a production-ready AI-powered credential management platform.

The project demonstrated the practical application of Multimodal AI in solving real-world problems in the education and recruitment domain. The dual-engine extraction pipeline achieved 95%+ accuracy across diverse certificate formats, validating the effectiveness of the Vision AI and OCR approach.

Key accomplishments include the automated batch issuance system that eliminates manual certificate distribution, the AI Career Strategist that transforms static credentials into actionable career roadmaps, and the institutional analytics dashboards that provide real-time insights into workforce capabilities.

The internship provided invaluable hands-on experience in full-stack development, AI integration, team collaboration, and production deployment. The skills and knowledge gained during this period will serve as a strong foundation for future professional endeavors.

We extend our sincere gratitude to our guide [Guide Name] and the entire CSE department for their support and guidance throughout this journey.

# 19. References

[1] React Documentation — https://react.dev/

[2] Express.js Documentation — https://expressjs.com/

[3] Firebase Documentation — https://firebase.google.com/docs

[4] Groq Cloud Documentation — https://console.groq.com/docs

[5] Cloudinary Documentation — https://cloudinary.com/documentation

[6] Tesseract.js Documentation — https://github.com/naptha/tesseract.js

[7] Llama 3.2 Vision — https://docs.groq.com/models/llama-3.2-90b-vision

[8] Tailwind CSS Documentation — https://tailwindcss.com/docs

[9] Vercel Deployment Guide — https://vercel.com/docs

[10] Render Deployment Guide — https://render.com/docs